CONSTRUCTION OF UNIVERSITY RESIDENCES

EDUCAT

I

ON

Project description :

Goals :

Strengthen host capacities of the universities social infrastructure (homes, restaurants, medical services)

Demolish prefabricated buildings at Cheikh Anta Diop University;

Build and equip during the first phase, from 2013 to 2014, 6,700 rooms and 9 high capacity kitchens-restaurants;

Build and equip during the second phase, from 2014 to 2015, 5,800 rooms, 10 high capacity restaurants-kitchens, 10 medical centers and 10 sports facilities in other universities.

Progress Status : Studies carried out

Location : Senegal

The project is located in different universities established in the following areas :

Dakar / Cheikh Anta Diop University

Saint-Louis / Gaston Berger University

Diourbel / Alioune Diop University of Bambey

Thiès / Thiès University and Ecole polytechnique de Thiès

Ziguinchor / Assane Seck University

Kaolack, Kaffrine, Fatick et Diourbel / Sine-Saloum University

Components :

The project involves in :

Build and equip, at the first stage, from 2013 to 2014, 6,700 bedrooms and 9 high capacity kitchens-restaurants. (demolish prefabricated buildings at Cheikh Anta Diop University) ;

Build and equip during the second stage, from 2014 to 2015, 5,800 rooms, 10 high capacity restaurants-kitchens, 10 medical centers and 10 sports halls

Project Cost : F CFA 139 billion francs

Funding : Public-Private -Partnership

Universities Map of Senegal

Overview of the Training Sector

Overview of education: an expanding sector with a large youth population and high literacy rate

Number of students : A bit more than 100,000 students

Short-term needs : 12,500 rooms and 10 university Restaurants by 2015

Actors

Public: Ministry of Higher Education; APIX SA

Private Sector: Restaurants, Hotels